## Slide 1: Systems Analysis and Design CT026-3-1
Feasibility Study

## Slide 2: Topic & Structure of The Lesson
Feasibility Study
  Importance of feasibility study
  Types of feasibility
    Technical
    Operational
      PIECES Framework
    Schedule
    Economic
      Cost Classification
      Benefit Classification

## Slide 3: Learning Outcomes
By the end of this lecture, YOU should be able to understand:
Different Types of Feasibility Study:
Schedule
Cost
Technical
Operational
-PIECES

## Slide 4: Key Terms you must be able to use
If you have mastered this topic, you should be able to use the following terms correctly in your assignments and exams:
  Feasibility Study
  Technical feasibility
  Schedule feasibility
  Operational feasibility
  Economic feasibility

## Slide 5: The importance of feasibility study
Why is feasibility study important?
  to determine whether a project has a reasonable chance of success
When are all projects feasible ?
  NO tight budgetary & time constraints

## Slide 6: Feasibility study
FIGURE 2-14 A feasibility study examines operational, technical, economic,
and schedule factors.

## Slide 7: Technical Feasibility
Process of determining whether the organization has the technology resources to develop or purchase, install, and operate the system.
  Is the proposed technology or solution practical?
  Do we currently possess the necessary technology?
  Do we possess the necessary technical expertise, and is the schedule reasonable?
  If the technology is not available, can it be acquired?

## Slide 8: Operational Feasibility
The process of assessing the degree to which a proposed system solves business problems or takes advantage of business opportunities
refers to a system that users will accept and use effectively to support business objectives
The PIECES framework can help identify operational problems to be solved and their urgency

## Slide 9: PIECES framework
Performance – Does the current mode of operation provide adequate throughput and response time?
Information – Does the current mode provide end users and managers with timely, pertinent, accurate and usefully formatted information?
Economy – Does the current mode of operation provide cost-effective information services to the business? Could there be a reduction in costs and / or an increase in benefits?

## Slide 10: PIECES framework
Control – Does current mode of operation offer effective controls to protect against fraud and to guarantee accuracy and security of data and information?
Efficiency – Does the current mode of operation make maximum use of available resources, including people, time, flow of forms?
Services – Does the current mode of operation provide reliable service? Is it flexible and expandable?

## Slide 11: Schedule Feasibility
The process of assessing the degree to which the potential time frame and completion dates for all major activities within a project meet organizational deadlines and constraints for affecting change.

## Slide 12: Summary of Main Teaching Points
Feasibility Study
  Importance of feasibility study
  Types of feasibility
    Technical
    Operational
      PIECES Framework
    Schedule

## Slide 13: After the break
Feasibility Study
  Types of feasibility
    Economic
      Cost Classification
      Benefit Classification

## Slide 14: Learning Outcomes
By the end of this lecture, YOU should be able to :
  Identify the cost classification

## Slide 15: Economic feasibility
consists of 2 tests :
  Is the anticipated value of the benefits greater than projected costs of development? (cost / benefit analysis)
  Does the organisation have adequate cash flow to fund the project during the development period?

## Slide 16: Economic feasibility
cost-benefit analysis
  process of identifying the financial benefits and costs associated with a development project
  is performed when
    Conducting a preliminary investigation
    Evaluating a project
    Making recommendations to management

## Slide 18: Cost Classifications
Tangible / Intangible costs
  tangible costs :
    costs for which you can assign a specific dollar value
    Example :
      employee salaries
      hardware and software purchases
      office supplies

## Slide 19: Cost Classifications
Tangible / Intangible costs
  intangible costs :
    costs whose dollar value cannot be calculated easily
    Example :
      customer dissatisfaction
      lowered employee morale
      reduced information availability

## Slide 20: Cost Classifications
Direct / Indirect costs
  Direct costs
    costs that can be associated with the development of a specific system
    Example :
      salaries of project team members
      purchase of hardware

## Slide 21: Cost Classifications
Direct / Indirect costs
  Indirect costs
    overhead expenses / costs that cannot be attributed to the development of a specific system
    Example :
      salaries of network administrators
      copy machine rentals
      insurance expenses

## Slide 22: Cost Classifications
Fixed / Variable costs
  Fixed costs
    costs that are relatively constant and do not depend on a level of activity or effort
    Example :
      salaries
      hardware rentals

## Slide 23: Cost Classifications
Fixed / Variable costs
  Variable costs
    costs that vary depending on the level of activity
  Example :
    printer paper
    supplies
    telephone line charges

## Slide 24: Cost Classifications
Developmental / Operational costs
  Developmental costs
    costs that are incurred only once at the time the system is developed or acquired
    Example :
      salaries of people involved in system
      development
      software purchases
      initial user training
      purchase of necessary hardware or furniture

## Slide 25: Cost Classifications
Developmental / Operational costs
  Operational costs
    costs that are incurred after the system is implemented and continue while system is in use
    Example :
      system maintenance
      ongoing training
      annual software license fee
      communications expenses

## Slide 26: Cost Classifications
Some costs apply to more than one category of expenses
  Overtime pay for clerical staff during the systems analysis phase would be classified as developmental, variable, and direct
  A monthly fee for maintaining the company’s Web site would be regarded as operational, fixed, and indirect
Managing Information Systems Costs and Charges
  Direct costs usually are easier to identify and predict than indirect costs

## Slide 27: Benefit Classifications
Benefit Classifications
  Like costs, benefits can be classified as tangible or intangible, fixed or variable, and direct or indirect
  Positive benefits increase revenues, improve services, or otherwise contribute to the organization as a direct result of the new information system
  Cost-avoidance benefits refer to expenses that would be necessary if the new system were not installed

## Slide 28: Benefit Classifications
Benefits can be classified as :
  Tangible / Intangible benefits
  Direct / Indirect benefits
  Fixed / Variable benefits
  Developmental / Operational benefits
Another useful benefit classification relates to the nature of the benefit :
  Positive / Cost-avoidance benefits

## Slide 29: Benefit Classifications
Positive / Cost-avoidance benefits
  Positive benefits
    Benefits that are a direct result of the new information system
    Example :
      Increased revenues
      Improved services
      Higher morale
      Better management

## Slide 30: Benefit classifications
Positive / Cost-avoidance benefits
  Cost avoidance benefits
    Expenses that would be necessary if the new system is not installed
    Example :
      Handling work with current staff instead of hiring
      Not having to replace hardware and software

## Slide 31: Quick Review Question
List 4 main feasibility?
Describe what is involved in economic feasibility?
What PICES stands for?

## Slide 32
Feasibility Study
  Types of feasibility
    Economic
      Cost Classification
      Benefit Classification
Summary of Main Teaching Points

## Slide 33: Question and Answer Session
Q & A

## Slide 34: What we will cover next
System Analysis – Logical Modelling