## Slide 1: System Development Methods CT046-3-2
Information Systems Development Methods

## Slide 2: Topic & Structure of the lesson
Revisiting System Development Lifecycle (SDLC)
  Overview
  Main Phases
Information System Development Methodologies

## Slide 3: Learning Outcomes
By the end of this lecture, YOU should be able to :
  Define SDLC
  Illustrate SDLC
  Briefly explain each of the SDLC phases
  Identify the people involved in an IS project
  Introduction to IS Methodologies

## Slide 4: Key Terms you must be able to use
If you have mastered this topic, you should be able to use the following terms correctly in your assignments and exams:
  Systems Development Lifecycle (SDLC)
  Benefits of using SDLC
  Different versions of SDLC
  General types of people involved in an IS project
  Definition of IS Methodologies

## Slide 5: Systems Development Life Cycle (SDLC)
Standard definition;
  The Systems Development Life Cycle (SDLC) is a conceptual model used in project management that describes the stages involved in an information system development project, from an initial feasibility study through maintenance of the completed application. (wiki,2015)

## Slide 6: Systems Development Life Cycle (SDLC) Simplified Definition
A GENERAL RECEPIE to ‘cook-up’ an Information System
SDLC shows main stages:
  PLANNING
  ANALYSIS
  DESIGN
  IMPLEMENTATION
  MAINTENANCE
    (if any major problems, then back to planning)

## Slide 7: Many views of SDLC
SDLC has many version / diagrams / stages (from different authors), but generally all the same.
Search Google image for other versions

## Slide 8: Facts about SDLC
SDLC is considered a framework to develop an Information System
SDLC acts as the basis for SYSTEM DEVELOPMENT METHODOLOGIES (covered in later chapters)
  SDLC is not IS Development Methodology
SDLC can be generally used to manage any IT based project.
SDLC has Techniques to guide a developer to built an Information system efficiently.

## Slide 9: PHASE-1 – Planning
Planning Sub Phases;
  Problems Statement
  Initial Study
  Feasibility Study
  Requirement Gathering
  Input – Problem Statements
  Output – Feasibility Study Report, Initial Study Report / Project Proposal
PLANNING
ANALYSIS
DESIGN
IMPLEMENTATION
MAINTENANCE

## Slide 10: Quick Quiz
Who are the members of DEVELOPERS in an IT project?

## Slide 11: PHASE-2 – Analysis
Requirement Analysis
  Analyzing ‘Compiled Requirement’
  Use several ‘Analysis Techniques’ to get best result.
  Output – System Requirement Specification (SRS)
Popular Analysis Techniques;
  Data Mining
  Data visualization
  Statistical Analysis
  Data modeling
  Filtering, sorting, clustering, etc.
PLANNING
ANALYSIS
DESIGN
IMPLEMENTATION
MAINTENANCE

## Slide 12: PHASE-3 - Design
System Design
  Designing the new system
  Design based on SRS (from Analysis Stage)
  Output – Design Specification
Popular technics used;
  Conceptual Design
  Logical design
  Data Design / Modeling
  Physical Design
PLANNING
ANALYSIS
DESIGN
IMPLEMENTATION
MAINTENANCE

## Slide 13: Quick Quiz
One of the popular type of ‘Physical Design’ is PROTOTYPE
What is a Software PROTOTYPE?
  What's are the differences between a Prototype and a ACTUAL Product?

## Slide 14: PHASE 4 – Implementation
Start building the actual components of the systems
  Based on Design Specification
Output - Fully functional system
Main Activities :
  Construction / Building the system
  Perform various testing
  Deploy new system
PLANNING
ANALYSIS
DESIGN
IMPLEMENTATION
MAINTENANCE

## Slide 15: PHASE 5 – Review and Maintenance
Developer perform review of system after deployment
Problems are fixed / prevented through Maintenance Process
  Project Owner may hire different company to do this.
Types of Maintenance:
  Corrective
  Preventive
  Adoptive
  Perfective
PLANNING
ANALYSIS
DESIGN
IMPLEMENTATION
MAINTENANCE

## Slide 16: People involved in SDLC
System Owners
Users
Developers
System Administrators

## Slide 17: People involved in SDLC Quick Quiz
NOTE
System Owners
  People who pay and own the system
User
  People who directly/indirectly use the new system
Developers
  People who do research and create a new system
System Administrators
  People who ‘take-care’ of the system after it is done
If you are suppose to build new website for APU, who are the People involved?
(Ex; USERS would include Lecturers and …)
System Owners?
Users?
Developers?
System Administrators?

## Slide 18: What is Systems Development Methodology ?
Official definition
  “A software development methodology or system development methodology in software engineering is a framework that is used to structure, plan, and control the process of developing an information system”
Simplified Definition
  A Specific Recipe to ‘cook-up’ an specific type of Information System
  (In comparison to SDLC which viewed as GENERAL recipe)

## Slide 19: What is Systems Development Methodology ?
Contains detailed steps to be carried out at specific situations / specific type of project
Some popular IS Development Methodologies
  Waterfall Model – most basic methodology close to SDLC
  SSADM – used for large database projects
  WISDM – used for web based projects
  Spiral – used for project which has many sections but need to be linked later.
  RAD – used for small and fast projects
  XP – For advance / heavy coding projects

## Slide 20: Other popular IS Methodologies
V-Model
Scrum
Cleanroom
DSDM
Lean
Dual Vee Model
TDD

## Slide 21: What makes up a Systems Development Methodology ?
Methodologies uses TOOLS and TECHNIQUES to carry out tasks.
TOOLS – often CASE TOOLS; software used within the project
  Testing Tool – Software used to test other software.
  Code Generator – Software used to generate programming codes from design.
TECHNIQUES - different ways of doing things.
  Prototyping – A model of the system developed to get feedback
  JAD- Meeting session used to review project

## Slide 22: Importance of using IS Methodologies
To ensure consistency in management of projects
To ensure the best techniques applied to carry out a project.
Reduce time & cost
To improve the quality of work & system
Meet user requirement

## Slide 23: Quick Quiz
What methodology do you use for a project which involves large database and lots of coding?

## Slide 24: Tutorial 1
(Group Work)
Use a large paper to draw SDLC
Make a summary of SDLC Main Phases and sub-phases.
Under each Main Phases, shows it’s:
  Sub-phases
  Who are involved
  Input document
  Output documents
  Popular Techniques used within the phase (if any)

## Slide 25: Tutorial 2
(Individual Work)
What is SDLC?
Explain THREE benefits of applying SDLC for a IS project.
Explain THREE problems of applying SDLC for a IS project.
Search the internet/books and draw a diagram for SDLC (which is not found in these slides).

## Slide 26: Next Session
Structured Methodologies