## Slide 1: System Development Methods CT046-3-2
System Deployment Approaches

## Slide 2: Topic & Structure of the lesson
System Deployment Strategies
  Overview
  Sub-Phases
  Common Changeover Techniques

## Slide 3: Learning Outcomes
At the end of the module, you should able to:
  Explain the purpose, structure and scope of modern Information System Development Methodologies and select and justify appropriate methods of analysis, design and implementation for a particular component or application, be it traditional, multimedia or web based.

## Slide 4: Key Terms you must be able to use
If you have mastered this topic, you should be able to use the following terms correctly in your assignments and exams:
  System Deployment Plan
  System Change-over Strategy

## Slide 5: System Deployment
Activities that make a software system available for use
System is ready to be delivered to owner / customer
System fully tested and fully functional.
  Production site / pre-deployment test
  To conduct ‘Post-deployment’ test (on-site testing)
Owner / customer are informed about the deployment
  aka; product release / launching.

## Slide 6: System Deployment Plan
Determining Deployment Options
  Where will the system / software will be delivered?
Packaging Software / Systems
  What and how the components will be delivered to the users?
Deployment Scheduling
  Inform stakeholders of deployment event, who and when?
System change-over strategies
  How the old system will be replaced with new?
Integrating System Components
  Installing equipment / connecting servers, etc
Post-Deployment (On-Site) Testing
Provide Training to users (if needed)

## Slide 7: Determining Deployment Options (Where will the system be delivered?)
Upload to Web Server / Web Host
  Website / web applications
  Software patches / plug-ins, etc
Upload to Web Store
  Mobile applications, games
Create digital medium - DVD
  Off-shelf applications
  Console games
Install in customer’s local servers
  Customized Business Systems / applications
  Security Systems
  Database

## Slide 8: Packaging Software / Systems (Operations to prepare a system for assembly and transfer to the customer site)
Converting / securing source codes
Preparing SETUP or INSTALL files
Compress files
Burn to installation disks
  OR prepare to upload to server
Prepare User Manual
Prepare Technical Manual

## Slide 9: Deployment Scheduling (Inform stakeholders of deployment event)
For cloud-based system
  Plan to backup old system files in cloud
  Plan upload / update new system to cloud (date, duration)
  Plan ‘fall-back’ time
For local system installation at user’s place
  Identify all stakeholders involved in deployment
  Inform relevant users of installation date and time
  Ask to backup all ‘old’ files
  Standby system support personnel
  Instruct local servers to be ‘off-line for maintenance’
  Plan ‘Fall-Back’ time

## Slide 10: System Change-over Strategies (How the old system will be replaced with new?)

## Slide 11: Integrating System Components (Installing equipment / connecting servers, etc)
Connecting sub systems to main systems
Connecting database
Connecting new system to other local system (legacy systems)
Installing security components
  Firewall
  User profiles (administrator access)

## Slide 12: Post Deployment (On-Site) Test
Running test to spot new problems after deployment
Develop Test
  Technical Tests
  Connections Tests
  Security Tests
User Test
  User Acceptance Test

## Slide 13: User Training
Applicable for large / complicated systems.
Training Administrators
  Content Management
  Maintenance of the system
Training End-Users
  Common User functions
Training Technical Support
  Fixing common problems

## Slide 14: Other Activities of System Deployment
License Activation
  EULA (End User License Agreement)
  Corporate License
Connecting new system to backup machines
  Connecting to Disaster Recovery Centre (DR)

## Slide 15: Question & Answer

## Slide 16: Tutorial
What are the common problems that you would face during System Deployment.
Discuss how is deploying Websites and Web Applications different?
APU want to deploy new Websapace-3 to replace current Webspace-2. Explain how it will be done following the below change-over methods;
  Direct Changeover
  Parallel Changeover
  Pilot Changeover
  Phased Changeover